Bachelor project

Time:

Features:
  - Cooperative gameplay over TCP.
  - Create own levels with a built-in toolkit.
  - Full support for gamepads.
  - Permanent death, no savestates.

Statsystem:
  - ATK (Attack)
  - DEX (Dexterity)
  - DEF (Defense)
  - HP (Health)
  - MP (Magic)

Server-client interaction:
    1. Input.
    2. Update own sprites on input.
    3. Send new position information to the server.
    4. Receive all information on server.
    5. Resend updated information to clients.
    6. Update.

Graphics:

(Color palette)

(Hero)

(Blacksmith)

(Trader)

(Guard)

(Default enemy)

(Spell fireball)

(Standard tiles)

Technical:
  - C++
  - Sfml 2.4.1

Programs:
  - Visual Studio 12
  - Paint
  - Gimp
  - Notepad++

Timeline:

   @ 15.08.	-> Link sfml-libraries to Visual Studio
-> Configurate dll's
-> Set up simple "main_cpp"
-> Sketch up the programs structure
-> Solve the graphics and perspective question
-> Search for simple test-sprites

   @ 16.08.	-> Set up "main-loop_cpp"
-> Call "main-loop" in "main"
-> Fit window to monitor-size
-> Make Render-Window loop
-> Set up "settings_hpp" to store constants
-> Set up "screen_manager"
-> Set up "basic_screen" (base-class)
-> Call "basic_screen" in "screen-manager"
-> Set up "splash-screen_cpp"
-> Set up "start-menu-screen_cpp"
-> Test screen-switching
-> Set up "file-path_hpp"
-> load background-sprites for existing screens

   @ 17.08.	-> Handle view
-> Modify view from screen-classes
-> Set up "command-manager"
-> write commands for menu
-> store command-enums in "settings"
-> Set up "time-manager_hpp"
-> Frame-time

   @ 20.08.	-> Concept for loading maps
-> Input
-> Set up "CreatureManager_hpp"

   @ 21.08.	-> Set up "BasicCreature_hpp"
-> find a way to store all creatures
-> differences between player and npcs
-> Set up "enemyCreature"
-> Setup "npcCreature"

   @ 23.08.	-> Maybe inheriting basicCreature protected(?)
-> Test loading enemy-creatures and showing
-> Test rendering
-> Expand Settings_hpp with creature types
-> Expand Enemy-class
-> Basic animation in creature-class

   @ 24.08.	-> own class for creature-animation
-> make enemy sprite-sheet
-> animate enemy

   @ 26.08.	-> directions in random-movement

   @ 02.09.	-> set up map-loader-class
-> make tiles
-> make textfile to load from

   @ 04.09.	-> load background
-> load tiles
-> load enemy-spawn

   @ 07.09.	-> enemy-movement
-> collision-manager
-> collision-check enemy
-> tiles

   @ 08.09.	-> load player-spawn
   -> Try loading player
-> player-movement
-> player-animation

   @ 09.09.	-> player collision-detection

   @ 10.09.	-> view follows the player
-> change tile-size to 16x16
-> change creature-size to 16x16
-> think about dimensions( 320, 240 )
-> better placeholder - sprites

   @ 11.09.	-> view stops at map-borders
-> make gamescreen
-> make tiles as struct( sprite, depth, pos )
-> test depth for tiles, player & enemy (render)

   @ 12.09.	-> create own sprite-sheet: player
-> more maps for different layers ??	no..
-> collision between creatures

   @ 13.09	-> create own tile-set
-> create some npc's
-> finish player sprite-sheet
-> problems with render-by-depth solved

   @ 14.09.	-> creature-depth
-> make sorting function for enemy-sprites
-> draw player within manager with depth
-> easy fps-counter
-> make some item-sprites

   @ 15.09.	-> problem! enemy-collision uses also own rect
-> smooth enemy-colliding

   @ 17.09.	-> set up spell - manager
-> set up spell - animation
-> player cast spells
-> delete spells from vector
-> spell life-time increasing
-> spell-collision with enemy
-> spell-collision with tiles
-> return real-directions from player
-> let player shoot in 8-directions
-> make own enemy-sprites( goblin )

   @ 18.09.	-> use own tile-sprites
-> change all tile-chars
-> change test-level-map
-> set damage in spell-struct
-> enemies health gets reduced by spells
-> enemies get deleted if health is zero
-> enemy health hud
-> make enemy death-animation
-> set enemy states
-> death-state for enemy with death-animation

   @ 19.09.	-> delete creature if death-animation is over
-> set walk to false if cast spell
-> creature-stats
-> make player-animation for spell-casting
   @ 20.09.	-> spell-animation problem with is_alive var
-> is_dead, can_be_deleted-vars in spell-class
-> death-animation for fire-ball
-> make death-function in fire-ball

   @ 21.09.	-> new tile-sprites
-> add new tiles in engine
-> make wall-tile for column replacement

   @ 22.09.	-> add controller support
-> finish menus and buttons

   @ 23.09.	-> sword-attack sprites for player

   @ 25.09.	-> fit collision-bounds for player
-> animation-function for close attacks
-> melee-class for close attacks

   @ 26.09.	-> finish melee-class
-> player-attack animation

   TODO:
-> got-hit-state for enemy
-> deal_damage status for enemy & player
-> creatures get pushed back by hit
-> enemies follow player if in range
-> enemies attack player
-> make cursor to select buttons
-> enemy cant walk diagonal better performance
-> return switch-screen command from buttons
-> level-switching and different tilesets
-> better random movement for enemies
-> enemies get attached to player if to near
-> animate tiles
-> make easy splash-screen with logo to start

-> easy menu
-> easy HUD (hp, mana, exp, inventory( ? ))
-> think about frametime and movement
-> reduce enemy- & player-hp if colliding both
-> push back on hits
-> death-animation for player ?
-> load npc-spawn